During this course, I developed a better understanding of Agile and Scrum by rotating through different team roles and creating project artifacts for the SNHU Travel application. Instead of working with a full team, I wrote weekly journals about each role and applied what I learned while developing a basic ListView control feature. This process helped me see how Agile development works step by step, especially how user stories, backlog planning, and iterations guide a project from requirements to a working feature. In this retrospective, I reflect on how the Scrum roles were applied, how user stories were completed, how changes were handled, how communication and organizational tools supported the work, and why Agile was effective for this project.

Throughout the course, I explored each Scrum role from Product Owner to Tester through reflective journals. When learning about the Product Owner, I realized how important it is to define clear user stories and prioritize the product backlog so the most valuable features are completed first. While studying the Scrum Master role, I understood how this role keeps the process organized, removes obstacles, and makes sure the team follows Agile practices. Reflecting on the Developer role helped me focus on actually implementing the ListView control feature based on the user stories. Looking at the Tester role showed me how important it is to check that the feature works correctly and meets the acceptance criteria. Even though I was not working with a real team, rotating through these perspectives helped me understand how each role contributes to building a successful product.

Completing user stories was a key part of developing the ListView control feature. Creating a product backlog helped break the overall feature into smaller, more manageable tasks. This made the development process feel more organized and less overwhelming. Instead of trying to build everything at once, I focused on one user story at a time based on its priority. This reflects how Agile encourages incremental progress during each sprint. By following the user stories, I was able to stay clear on what the feature needed to do and how each task moved the project forward.

Handling changes and interruptions is another area where Agile proved useful during this project. As I worked through the backlog, I sometimes needed to adjust or clarify certain user stories. Agile’s iterative approach made it easier to adapt to these changes without restarting the entire design. I could simply update priorities and continue development with the new information. This flexibility showed me how Agile supports ongoing improvements and allows developers to respond to changing requirements in a controlled way.

Communication, even in a simulated course environment, was still important to understanding the Agile process. The weekly journals acted as a way to reflect on how each role would normally communicate during sprint planning, daily scrums, sprint reviews, and retrospectives. Although I was not collaborating with a live team, these reflections helped me picture how team members would stay aligned and share progress updates. This reinforced the idea that Agile relies on clear and consistent communication so that everyone understands project goals and progress.

Organizational tools such as the product backlog and user stories were essential for managing the ListView control development. The backlog gave me a structured list of requirements and tasks, which helped me stay focused on what to work on next. Iterative development also made the project easier to manage because each small step built on the previous one. These tools showed how Agile frameworks keep development organized while still allowing flexibility as requirements evolve. By using these tools, I could track my progress and clearly see how each completed story contributed to the final feature.

Overall, I found the Agile process to be effective for this project. One major advantage was the flexibility to refine user stories and adjust priorities as I learned more about the feature requirements. The iterative approach also reduced the risk of major errors because functionality was developed in smaller, controlled increments. Rotating through Scrum roles helped me better understand how teamwork and shared responsibilities support project success. A limitation was that without a real team, some communication aspects were only simulated rather than experienced directly. Even so, the structured approach of Agile still provided clear benefits for managing tasks and guiding development.

In conclusion, this sprint review and retrospective helped me reflect on how Agile principles were applied while developing the ListView control feature for the SNHU Travel application. Rotating through Scrum roles gave me a clearer understanding of each team member’s responsibilities. Creating and refining user stories within a product backlog supported steady, incremental progress. Agile also made it easier to handle changes and stay organized throughout development. Based on this experience, I believe Agile was an effective approach for this project because it encouraged flexibility, clarity, and continuous improvement toward a working solution.